Planning and Analyzing stages

|  |  |  |  |
| --- | --- | --- | --- |
| Milestone | Tasks | Outcomes/Deliverables | Estimated Time |
| Milestone 1 | * Outline project workflow * Gather data from various sources | * Stakeholders updated | 1 week |
| Milestone 2 | * Clean, convert, format data | * Data ready for modeling. * Stakeholders updated | 2-3 weeks |

Constructing and Executing stages

|  |  |  |  |
| --- | --- | --- | --- |
| Milestone | Tasks | Outcomes/Deliverables | Estimated Time |
| Milestone 3 | * Finalize modeling strategies. * Build machine learning models * Test models for accuracy | * Machine learning model * Stakeholders updated | 4 weeks |
| Milestone 4 | * Finalize results * Share findings with stakeholders * Incorporate feedback | * Visualizations * Executive Summary * Results | 3 weeks |